| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - ACDM | Date |  | January 9, 2017 |  |
| Module Description: To implement collaborative applications that will allow the sharing of surface operations data among the different stakeholders on the airport. This will improve surface traffic management reducing delays on movement and manoeuvring areas and enhance safety, efficiency and situational awareness. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Interconnection between aircraft operator and ANSP systems to share surface operations information |  |  |  |  | Date Planned/Implemented August 2018 |  | Status Developing |
|  | Status Details Implementation target date 2018 |  |  |  |  |  |  |  |
| 2 | Element Description: Interconnection between aircraft operator and airport operator systems to share surface operations information |  |  |  |  | Date Planned/Implemented August 2018 |  | Status Developing |
|  | Status Details Implementation target date 2018 |  |  |  |  |  |  |  |
| 3 | Element Description: Interconnection between airport operator and ANSP systems to share surface operations information |  |  |  |  | Date Planned/Implemented August 2018 |  | Status Developing |
|  | Status Details Implementation target date 2018 |  |  |  |  |  |  |  |
| 4 | Element Description: Interconnection between airport operator, aircraft operator and ANSP systems to share surface operations information |  |  |  |  | Date Planned/Implemented August 2018 |  | Status Developing |
|  | Status Details Implementation target date 2018 |  |  |  |  |  |  |  |
| 5 | Element Description: Collaborative departure queue management |  |  |  |  | Date Planned/Implemented |  | Status Planning |
|  | Status Details |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - APTA | Date |  | January 9, 2017 |  |
| Module Description: The use of Performance-based Navigation (PBN) and ground-based augmentation system (GBAS) landing system (GLS) procedures will enhance the reliability and predictability of approaches to runways, thus increasing safety, accessibility and efficiency. This is possible through the application of basic global navigation satellite system (GNSS), Baro-vertical navigation (VNAV), satellite-based augmentation system (SBAS) and GLS. The flexibility inherent in PBN approach design can be exploited to increase runway capacity. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: PBN approach procedures with vertical guidance to LNAV/VNAV minima |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Canada’s policy is to produce LNAV, LNAV/VNAV and LPV lines of minima for all new GNSS APV procedures where data is available to support them |  |  |  |  |  |  |  |
| 1 | Element Description: PBN approach procedures with vertical guidance to LPV minima |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Canada’s policy is to produce LNAV, LNAV/VNAV and LPV lines of minima for all new GNSS APV procedures where data is available to support them |  |  |  |  |  |  |  |
| 2 | Element Description: PBN approach procedures without vertical guidance to LNAV minima |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Canada’s policy is to produce LNAV, LNAV/VNAV and LPV lines of minima for all new GNSS APV procedures where data is available to support them |  |  |  |  |  |  |  |
| 3 | Element Description: GBAS Landing System (GLS) procedures to CAT I minima |  |  |  |  | Date Planned/Implemented |  | Status Analysis in progress |
|  | Status Details |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - RSEQ | Date |  | January 9, 2017 |  |
| Module Description: To manage arrivals and departures (including time-based metering) to and from a multi-runway aerodrome or locations with multiple dependent runways at closely proximate aerodromes, to efficiently utilize the inherent runway capacity. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: AMAN via controlled time of arrival to a reference fix |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Developing |
|  | Status Details Implementation target date 2017 |  |  |  |  |  |  |  |
| 2 | Element Description: Departure management |  |  |  |  | Date Planned/Implemented December 2018 |  | Status Planning |
|  | Status Details Implementation target date 2018 |  |  |  |  |  |  |  |
| 3 | Element Description: Departure flow management |  |  |  |  | Date Planned/Implemented |  | Status Analysis in progress |
|  | Status Details |  |  |  |  |  |  |  |
| 4 | Element Description: Point merge |  |  |  |  | Date Planned/Implemented |  | Status N/A |
|  | Status Details |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - SURF | Date |  | January 9, 2017 |  |
| Module Description: First levels of advanced-surface movement guidance and control systems (A-SMGCS) provides surveillance and alerting of movements of both aircraft and vehicles at the aerodrome, thus improving runway/aerodrome safety. Automatic dependent surveillance-broadcast (ADS-B) information is used when available (ADS-B APT). Enhanced vision systems (EVS) is used for low-visibility operations. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: A-SMGCS with at least one cooperative surface surveillance system |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Multilateration and SMR is implemented in four or the 20 international airports listed in table AOP I-1 |  |  |  |  |  |  |  |
| 2 | Element Description: ADS-B APT |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details High percentage of equipage in areas where ADS-B service is available (over 85%) |  |  |  |  |  |  |  |
| 3 | Element Description: A-SMGCS alerting with flight identification information |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details |  |  |  |  |  |  |  |
| 4 | Element Description: EVS for taxi operations |  |  |  |  | Date Planned/Implemented |  | Status Analysis not started |
|  | Status Details |  |  |  |  |  |  |  |
| 5 | Element Description: Airport vehicles equipped with transponders |  |  |  |  | Date Planned/Implemented August 2015 |  | Status Implemented |
|  | Status Details Fully implemented in 2015 |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - WAKE | Date |  | January 9, 2017 |  |
| Module Description: Improved throughput on departure and arrival runways through optimized wake turbulence separation minima, revised aircraft wake turbulence categories and procedures. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: New PANS-ATM wake turbulence categories and separation minima |  |  |  |  | Date Planned/Implemented |  | Status Analysis not started |
|  | Status Details Awaiting on ICAO to publish the categories |  |  |  |  |  |  |  |
| 2 | Element Description: Dependent diagonal paired approach procedures for parallel runways with centrelines spaced less than 760 meters (2,500 feet) apart |  |  |  |  | Date Planned/Implemented |  | Status Analysis not started |
|  | Status Details |  |  |  |  |  |  |  |
| 3 | Element Description: Wake independent departure and arrival operations (WIDAO) for parallel runways with centrelines spaced less than 760 meters (2,500 feet) apart |  |  |  |  | Date Planned/Implemented |  | Status Analysis not started |
|  | Status Details |  |  |  |  |  |  |  |
| 4 | Element Description: Wake turbulence mitigation for departures (WTMD) procedures for parallel runways with centrelines spaced less than 760 meters (2,500 feet) apart based on observed crosswinds |  |  |  |  | Date Planned/Implemented |  | Status Analysis not started |
|  | Status Details |  |  |  |  |  |  |  |
| 5 | Element Description: 6 wake turbulence categories and separation minima |  |  |  |  | Date Planned/Implemented |  | Status Analysis not started |
|  | Status Details Awaiting on the U.S. to publish these categories |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - AMET | Date |  | January 9, 2017 |  |
| Module Description: Global, regional and local meteorological information: a) forecasts provided by world area forecast centres (WAFC), volcanic ash advisory centres (VAAC) and tropical cyclone advisory centres (TCAC); b) aerodrome warnings to give concise information of meteorological conditions that could adversely affect all aircraft at an aerodrome including wind shear; and c) SIGMETs to provide information on occurrence or expected occurrence of specific enroute weather phenomena which may affect the safety of aircraft operations and other operational meteorological (OPMET) information, including METAR/SPECI and TAF, to provide routine and special observations and forecasts of meteorological conditions occurring or expected to occur at the aerodrome. This information supports flexible airspace management, improved situational awareness and collaborative decision making, and dynamically optimized flight trajectory planning. This module includes elements which should be viewed as a subset of all available meteorological information that can be used to support enhanced operational efficiency and safety. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: WAFS |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details This has been implemented for many years. |  |  |  |  |  |  |  |
| 2 | Element Description: IAVW |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details VAAC Montreal has direct connectivity to our two MWOs; their distribution systems and contingency plans have been in place for several years |  |  |  |  |  |  |  |
| 3 | Element Description: TCAC forecasts |  |  |  |  | Date Planned/Implemented August 2015 |  | Status Implemented |
|  | Status Details Canada’s MWOs have procedures in place in this regard and coordination procedures in place with the Miami Cyclone Advisory Centre. |  |  |  |  |  |  |  |
| 4 | Element Description: Aerodrome warnings |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Alternative methods of providing this information are used. Most of it is included in the TAF or in a SIGMET for Low Level Wind Shear (LLWS). Canada has a state difference on this subject. |  |  |  |  |  |  |  |
| 5 | Element Description: Wind shear warnings and alerts |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details This information is included in the TAF in Canada. A state difference on this subject exists. |  |  |  |  |  |  |  |
| 6 | Element Description: SIGMET |  |  |  |  | Date Planned/Implemented November 2013 |  | Status Implemented |
|  | Status Details Canada became ICAO compliant in November 2013 |  |  |  |  |  |  |  |
| 7 | Element Description: Other OPMET information (METAR, SPECI and/or TAF) |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details This has been implemented for many years. |  |  |  |  |  |  |  |
| 8 | Element Description: QMS for MET |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details Canada has been using the WMO / ICAO competency requirements for observations and forecasts for years. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - DATM | Date |  | January 9, 2017 |  |
| Module Description: The initial introduction of digital processing and management of information, from origination to publication, through aeronautical information service (AIS)/aeronautical information management (AIM) implementation, use of aeronautical exchange model (AIXM), migration to electronic aeronautical information publication (AIP) and better quality and availability of data. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Standardized Aeronautical Information Exchange Model (AIXM) |  |  |  |  | Date Planned/Implemented |  | Status Planning |
|  | Status Details Canada intends to leverage AIXM 5.1 and is in the planning phase |  |  |  |  |  |  |  |
| 2 | Element Description: eAIP |  |  |  |  | Date Planned/Implemented December 2018 |  | Status Developing |
|  | Status Details Canada is moving to a fully ICAO compliant e-AIP with a target of 2018. Current State products constituting the AIP are available electronically |  |  |  |  |  |  |  |
| 3 | Element Description: Digital NOTAM |  |  |  |  | Date Planned/Implemented |  | Status Analysis in progress |
|  | Status Details Digital NOTAM is currently being assessed. |  |  |  |  |  |  |  |
| 4 | Element Description: eTOD |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Partially Implemented |
|  | Status Details Canada has assets that maintain e-TOD compliance and will be moving to an upgrade capability through 2017. |  |  |  |  |  |  |  |
| 5 | Element Description: WGS-84 |  |  |  |  | Date Planned/Implemented January 2019 |  | Status Planning |
|  | Status Details Current upgrades to specific high traffic areas are occurring, with the full coverage to WGS84 expected through 2019. State regulations have been aligned to ensure data meets the ICAO requirement. |  |  |  |  |  |  |  |
| 6 | Element Description: QMS for AIM |  |  |  |  | Date Planned/Implemented January 2000 |  | Status Implemented |
|  | Status Details The AIM department at NAV CANADA has been ISO certified since 20 January 2000. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency: eAIP – Alignment with ICAO standards will ensure operators can find necessary data in the same manner as they do other ICAO compliant AIPs |  |  |  |  |  |  |  |  |
| Environment: Moving away from print across sections of the business, including eAIP. |  |  |  |  |  |  |  |  |
| Safety: QMS implementation ensures data changes are controlled and compliant with State requirements and regulations. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approval: Challenges exist in coordinating with adjacent States to ensure operational viability during times of change. |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - FICE | Date |  | January 9, 2017 |  |
| Module Description: To improve coordination between air traffic service units (ATSUs) by using ATS interfacility data communication (AIDC) defined by ICAO’s Manual of Air Traffic Services Data Link Applications (Doc 9694). An additional benefit is the improved efficiency of the transfer of communication in a data link environment. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: AIDC to provide initial flight data to adjacent ATSUs |  |  |  |  | Date Planned/Implemented January 2020 |  | Status Need confirmed |
|  | Status Details Target implementation 2018-2020 |  |  |  |  |  |  |  |
| 2 | Element Description: AIDC to update previously coordinated flight data |  |  |  |  | Date Planned/Implemented January 2020 |  | Status Need confirmed |
|  | Status Details Target implementation 2018-2020 |  |  |  |  |  |  |  |
| 3 | Element Description: AIDC for control transfer |  |  |  |  | Date Planned/Implemented January 2020 |  | Status Need confirmed |
|  | Status Details Target implementation 2018-2020 |  |  |  |  |  |  |  |
| 4 | Element Description: AIDC to transfer CPDLC logon information to the Next Data Authority |  |  |  |  | Date Planned/Implemented December 2020 |  | Status Partially Implemented |
|  | Status Details Implemented in Gander Oceanic and for other ACCs the target implementation date is 2020. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - ACAS | Date |  | January 9, 2017 |  |
| Module Description: To provide short-term improvements to existing airborne collision avoidance systems (ACAS) to reduce nuisance alerts while maintaining existing levels of safety. This will reduce trajectory deviations and increase safety in cases where there is a breakdown of separation. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: ACAS II (TCAS version 7.1) |  |  |  |  | Date Planned/Implemented November 2015 |  | Status Implemented |
|  | Status Details ACAS II required as per Canadian Aviation Regulations for most categories of commercial aircraft. |  |  |  |  |  |  |  |
| 2 | Element Description: AP/FD function |  |  |  |  | Date Planned/Implemented |  | Status N/A |
|  | Status Details |  |  |  |  |  |  |  |
| 3 | Element Description: TCAP function |  |  |  |  | Date Planned/Implemented |  | Status N/A |
|  | Status Details . |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - ASEP | Date |  | January 9, 2017 |  |
| Module Description: Two air traffic situational awareness (ATSA) applications which will enhance safety and efficiency by providing pilots with the means to enhance traffic situational awareness and achieve quicker visual acquisition of targets: a) AIRB (basic airborne situational awareness during flight operations). b) VSA (visual separation on approach). |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: ATSA-AIRB |  |  |  |  | Date Planned/Implemented |  | Status N/A |
|  | Status Details ADS-B In with ITP; aircraft equipage rates are too low to justify implementation. |  |  |  |  |  |  |  |
| 2 | Element Description: ATSA-VSA |  |  |  |  | Date Planned/Implemented |  | Status Analysis not started |
|  | Status Details Canada uses Visual Approaches as procedures already but no application is required on board at this time. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - ASUR | Date |  | January 9, 2017 |  |
| Module Description: To provide initial capability for lower cost ground surveillance supported by new technologies such as ADS-B OUT and wide area multilateration (MLAT) systems. This capability will be expressed in various ATM services, e.g. traffic information, search and rescue and separation provision. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: ADS-B |  |  |  |  | Date Planned/Implemented 2008 |  | Status Implemented |
|  | Status Details ADS-B has been implemented for enroute airspace only and was implemented 2008. |  |  |  |  |  |  |  |
| 2 | Element Description: MLAT |  |  |  |  | Date Planned/Implemented 2010 |  | Status Partially Implemented |
|  | Status Details Implemented in 2010 and continuing to expand at other aerodromes on a case-by-case basis. 4 international airports from Table AOP I-1 |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - FRTO | Date |  | January 9, 2017 |  |
| Module Description: To allow the use of airspace which would otherwise be segregated (i.e. special use airspace) along with flexible routing adjusted for specific traffic patterns. This will allow greater routing possibilities, reducing potential congestion on trunk routes and busy crossing points, resulting in reduced flight lengths and fuel burn. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: CDM incorporated into airspace planning |  |  |  |  | Date Planned/Implemented February 2015 |  | Status Implemented |
|  | Status Details Both the State PBN Plan and the PBN Operations Plan were completed by February 2015. |  |  |  |  |  |  |  |
| 2 | Element Description: Flexible Use of Airspace (FUA) |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details Airspace segregated for military use and identified as necessary for civil operations has been made available for use by civil aviation. Further negotiations will take place only as required. |  |  |  |  |  |  |  |
| 3 | Element Description: Flexible routing |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details This has been implemented in Canada for a while. |  |  |  |  |  |  |  |
| 4 | Element Description: CPDLC used to request and receive re-route clearances |  |  |  |  | Date Planned/Implemented December 2018 |  | Status Developing |
|  | Status Details The engineering work is underway. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - NOPS | Date |  | January 9, 2017 |  |
| Module Description: Air traffic flow management (ATFM) is used to manage the flow of traffic in a way that minimizes delays and maximizes the use of the entire airspace. Collaborative ATFM can regulate traffic flows involving departure slots, smooth flows and manage rates of entry into airspace along traffic axes, manage arrival time at waypoints or flight information region (FIR)/sector boundaries and re-route traffic to avoid saturated areas. ATFM may also be used to address system disruptions including a crisis caused by human or natural phenomena. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Sharing prediction of traffic load for next day |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details TMU (Traffic Management Unit) East and West provide ATFM to the whole of Canada. |  |  |  |  |  |  |  |
| 2 | Element Description: Proposing alternative routings to avoid or minimize ATFM delays |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details TMU (Traffic Management Unit) East and West provide ATFM to the whole of Canada. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - OPFL | Date |  | January 9, 2017 |  |
| Module Description: To enable aircraft to reach a more satisfactory flight level for flight efficiency or to avoid turbulence for safety. The main benefit of ITP is fuel/emissions savings and the uplift of greater payloads. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: ITP using ADS-B |  |  |  |  | Date Planned/Implemented |  | Status N/A |
|  | Status Details Aircraft equipage rates for ADS-B In are too low in Canada to justify implementation. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - SNET | Date |  | January 9, 2017 |  |
| Module Description: To enable monitoring of flights while airborne to provide timely alerts to air traffic controllers of potential risks to flight safety. Alerts from short-term conflict alert (STCA), area proximity warnings (APW) and minimum safe altitude warnings (MSAW) are proposed. Ground-based safety nets make an essential contribution to safety and remain required as long as the operational concept remains human centred. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Short Term Conflict Alert (STCA) |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details This has been implemented in Canada for a long time. |  |  |  |  |  |  |  |
| 2 | Element Description: Area Proximity Warning (APW) |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details This has been implemented in Canada for a long time. |  |  |  |  |  |  |  |
| 3 | Element Description: Minimum Safe Altitude Warning (MSAW) |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details This has been implemented in Canada for a long time. |  |  |  |  |  |  |  |
| 4 | Element Description: Medium Term Conflict Alert (MTCA) |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details This has been implemented in Canada for a long time. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 4 | Block - Module | B0 - CCO | Date |  | January 9, 2017 |  |
| Module Description: To implement continuous climb operations in conjunction with performance-based navigation (PBN) to provide opportunities to optimize throughput, improve flexibility, enable fuel-efficient climb profiles, and increase capacity at congested terminal areas. The application of PBN enhances CCO. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Procedure changes to facilitate CCO |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Most existing SIDs and all new SIDs developed with CCO consideration. |  |  |  |  |  |  |  |
| 2 | Element Description: Airspace changes to facilitate CCO |  |  |  |  | Date Planned/Implemented |  | Status Analysis in progress |
|  | Status Details |  |  |  |  |  |  |  |
| 3 | Element Description: PBN SIDs |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Development and expansion of PBN SIDs is underway. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 4 | Block - Module | B0 - CDO | Date |  | January 9, 2017 |  |
| Module Description: To use performance-based airspace and arrival procedures allowing an aircraft to fly its optimum profile using continuous descent operations. This will optimize throughput, allow fuel efficient descent profiles, and increase capacity in terminal areas. The application of PBN enhances CDO. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Procedure changes to facilitate CDO |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Most existing STARs and all new STARs have been developed with CDO consideration. |  |  |  |  |  |  |  |
| 2 | Element Description: Airspace changes to facilitate CDO |  |  |  |  | Date Planned/Implemented |  | Status Analysis in progress |
|  | Status Details |  |  |  |  |  |  |  |
| 3 | Element Description: PBN STARs |  |  |  |  | Date Planned/Implemented |  | Status Partially Implemented |
|  | Status Details Only two conventional STARs remain in the inventory, all others are PBN. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |

| [CANADA] ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 4 | Block - Module | B0 - TBO | Date |  | January 9, 2017 |  |
| Module Description: To implement a set of data link applications supporting surveillance and communications in air traffic services, which will lead to flexible routing, reduced separation and improved safety. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: ADS-C over oceanic and remote areas |  |  |  |  | Date Planned/Implemented |  | Status Implemented |
|  | Status Details Vancouver FIR (2016), Edmonton FIR (2016) have implemented ADS-C in their remote airspace and Gander FIR (2006) has implemented ADS-C in their oceanic and remote airspace |  |  |  |  |  |  |  |
| 2 | Element Description: CPDLC over continental areas |  |  |  |  | Date Planned/Implemented August 2015 |  | Status Implemented |
|  | Status Details Fully implemented in 2015 |  |  |  |  |  |  |  |
| 3 | Element Description: CPDLC over oceanic and remote areas |  |  |  |  | Date Planned/Implemented August 2015 |  | Status Implemented |
|  | Status Details |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |