| United States ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - ACDM | Date |  | August 11, 2015 |  |
| Module Description: Implements collaborative applications that will allow the sharing of surface operations data among the different stakeholders on the airport. This will improve surface traffic management reducing delays on movement and manoeuvring areas and enhance safety, efficiency and situational awareness. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Airport CDM tools |  |  |  |  | Date Planned/Implemented July 2016 |  | Status Partially Implemented |
|  | Status Details: Costa Rica is working in the implementation of an ATFM unit with CDM, in collaboration with COCESNA. The project was put in stand – by during the last two quarters of 2016 and is expected to be resumed by the second quarter of 2017. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity No report. |  |  |  |  |  |  |  |  |
| Capacity No report. |  |  |  |  |  |  |  |  |
| Efficiency No report. |  |  |  |  |  |  |  |  |
| Environment No report. |  |  |  |  |  |  |  |  |
| Safety No report. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |