| United States ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - APTA | Date |  | September 9, 2015 |  |
| Module Description: The use of Performance-based Navigation (PBN) and ground-based augmentation system (GBAS) landing system (GLS) procedures to enhance the reliability and predictability of approaches to runways, thus increasing safety, accessibility and efficiency. This is possible through the application of basic global navigation satellite system (GNSS), Baro-vertical navigation (VNAV), satellite-based augmentation system (SBAS) and GLS. The flexibility inherent in PBN approach design can be exploited to increase runway capacity. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: PBN Approach Procedures with vertical guidance (LPV, LNAV/VNAV minima) |  |  |  |  | Date Planned/Implemented December 2016 |  | Status Implemented |
|  | Status Details Costa Rica has selected runway 07 of the Juan Santamaría International Airport for Baro VNAV implementation was completed on December 2015. PBN approach procedures published by Costa Rica’s DGAC (as of , December 2016): - RNAV(VNAV/LNAV): 3 Type of procedure; Count. RNP 0.3 NM; 2. |
| 2 | Element Description: |  |  |  |  | Date Planned/Implemented December 2013 |  | Status Implemented |
|  | Status Details No PBN approach procedures without vertical guidance published by Costa Rica DGAC (as of December , 2016): |  |  |  |  |  |  |  |
| 3 | Element Description: GBAS Landing System (GLS) Approach procedures |  |  |  |  | Date Planned/Implemented December 2013 |  | Status Implemented |
|  | Status Details - No PBN approach procedures |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity Element 1 |  |  |  |  |  |  |  |  |
| Capacity Element 1: No report |  |  |  |  |  |  |  |  |
| Efficiency Element 1: Reduced fuel burn due to shorter flight routes. |  |  |  |  |  |  |  |  |
| Environment Element 1: Reduced emissions due to reduced fuel burn. |  |  |  |  |  |  |  |  |
| Safety Element 1: Increased safety through more stabilized approaches. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation: A considerable proportion of the fleet flying to and out of Costa Rica lack the required certification for PBN navigation. |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |