| United States ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - FICE | Date |  | March 2017 |  |
| Module Description: Improves coordination between air traffic service units (ATSUs) by using ATS interfacility data communication (AIDC) defined by the ICAO Manual of Air Traffic Services Data Link Applications (Doc 9694). The transfer of communication in a data link environment improves the efficiency of this process, particularly for oceanic ATSUs. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: AIDC to provide initial flight data to adjacent ATSUs |  |  |  |  | Date Planned/Implemented December 2019 |  | Status In progress |
|  | Status Details AIDC managed by COCESNA regional service provider, with the implementation of the new Radar Control Center, AIDC will be implemented with CENAMER, Nicaragua among other FIR’s. |  |  |  |  |  |  |  |
| 2 | Element Description: AIDC to update previously coordinated flight data |  |  |  |  | Date Planned/Implemented December 2019 |  | Status In progress |
|  | Status Details AIDC managed by COCESNA regional service provider, with the implementation of the new Radar Control Center, AIDC will be implemented with CENAMER, Nicaragua among other FIR’s. |  |  |  |  |  |  |  |
| 3 | Element Description: AIDC for control transfer |  |  |  |  | Date Planned/Implemented December 2019 |  | Status In progress |
|  | Status Details AIDC managed by COCESNA regional service provider, with the implementation of the new Radar Control Center, AIDC will be implemented with CENAMER, Nicaragua among other FIR’s. |  |  |  |  |  |  |  |
| 4 | Element Description: AIDC to transfer CPDLC logon information to the Next Data Authority |  |  |  |  | Date Planned/Implemented December 2019 |  | Status N/A |
|  | Status Details No Plan for implementation. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity No report. |  |  |  |  |  |  |  |  |
| Capacity No report. |  |  |  |  |  |  |  |  |
| Efficiency No report. |  |  |  |  |  |  |  |  |
| Environment No report. |  |  |  |  |  |  |  |  |
| Safety No report. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |