| United States ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 4 | Block - Module | B0 - CCO | Date |  | March 2017 |  |
| Module Description: Implements continuous climb operations (CCO) in conjunction with Performance-based Navigation (PBN) to provide opportunities to optimize throughput, improve flexibility, enable fuel-efficient climb profiles, and increase capacity at congested terminal areas. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Procedure changes to facilitate CCO |  |  |  |  | Date Planned/Implemented December 2013 |  | Status Implemented |
|  | Status Details Juan Santamaria International Airport has PBN STARS implemented and Daniel Oduber Quiros will have them by Dec. 2017. |  |  |  |  |  |  |  |
| 2 | Element Description: Route changes to facilitate CCO |  |  |  |  | Date Planned/Implemented N/A |  | Status N/A |
|  | Status Details COCESNA is the organization responsible for designing en – route procedures. |  |  |  |  |  |  |  |
| 3 | Element Description: PBN SIDs |  |  |  |  | Date Planned/Implemented December 2013 |  | Status Implemented |
|  | Status Details Aeropuerto Internacional Juan Santamaria (MROC) has already implemented SID’s and three SID’s are expected for Aeropuerto Internacional Daniel Oduber Quirós (MRLB) by the end of next year. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity Element 3: No report. |  |  |  |  |  |  |  |  |
| Capacity Element 3: N/A |  |  |  |  |  |  |  |  |
| Efficiency Element 3: PBN SIDs improve vertical profiles. Simulation data indicates that required radio transmissions decrease in a 50%. |  |  |  |  |  |  |  |  |
| Environment Element 3: Environmental benefits through reduced emissions. |  |  |  |  |  |  |  |  |
| Safety Element 3: N/A |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |