| United States ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 4 | Block - Module | B0 - TBO | Date |  | February 15, 2014 |  |
| Module Description: Implements an initial set of data link applications for surveillance and communications in air traffic control (ATC), supporting flexible routing, reduced separation and improved safety. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: ADS-C over oceanic and remote areas |  |  |  |  | Date Planned/Implemented December 2013 |  | Status Implemented |
|  | Status Details ADC-C is used for the communication over the Pacific and Atlantic oceans. |  |  |  |  |  |  |  |
| 2 | Element Description: Continental CPDLC |  |  |  |  | Date Planned/Implemented December 2013 |  | Status Implemented |
|  | Status Details CPDLC is used for the Oceanic operation and the FAA has implemented Departure Clearances (DCL) trials at MEM and EWR since 1st qtr of 2013 using a stand-alone prototype. Initial implementation in 2016 for DCL at 57 of our busier airports is planned. The FAA also plans to expand CPDLC use into En Route in 2019 for routine clearance and communications transfer exchanges. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity No report. |  |  |  |  |  |  |  |  |
| Capacity No report. |  |  |  |  |  |  |  |  |
| Efficiency No report. |  |  |  |  |  |  |  |  |
| Environment No report. |  |  |  |  |  |  |  |  |
| Safety No report. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |