| Dominican Republic ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 1 | Block - Module | B0 - APTA | Date |  | November 1, 2016 |  |
| Module Description: The use of Performance-based Navigation (PBN) and ground-based augmentation system (GBAS) landing system (GLS) procedures to enhance the reliability and predictability of approaches to runways, thus increasing safety, accessibility and efficiency. This is possible through the application of basic global navigation satellite system (GNSS), Baro-vertical navigation (VNAV), satellite-based augmentation system (SBAS) and GLS. The flexibility inherent in PBN approach design can be exploited to increase runway capacity. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: PBN Approach Procedures with vertical guidance (LPV, LNAV/VNAV minima, using Baro VNAV) |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details PBN approach procedures with vertical guidance: - RNAV : 8 |  |  |  |  |  |  |  |
| 2 | Element Description: PBN Approach Procedures without vertical guidance (LP, LNAV minima) |  |  |  |  | Date Planned/Implemented December 2004 |  | Status Implemented |
|  | Status Details PBN approach procedures without vertical guidance published by IDAC (as of 2004): - RNAV(LP): 15 |  |  |  |  |  |  |  |
| 3 | Element Description: GBAS Landing System (GLS) Approach procedures |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details GLS ongoing implementation in Punta Cana International Airport: - GLS: 4 |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity Element 2: Increased access to airports, especially around mountains and in low visibility operating conditions. |  |  |  |  |  |  |  |  |
| Capacity Element 2: Increased runway capacity at locations where new procedures were published with lower minima (compared to procedures that were available in the past) |  |  |  |  |  |  |  |  |
| Efficiency Element 2: Reduced fuel burn due to lowering minima for landing that result in fewer diversions, cancellations, and/or delays. |  |  |  |  |  |  |  |  |
| Environment Element 2: Reduced emissions due to reduced fuel burn. |  |  |  |  |  |  |  |  |
| Safety Element 2: Increased safety through more stabilized approaches. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation Fleet not equipped at the time of the implementation. More common use nowadays |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |