| Dominican Republic ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - DATM | Date |  | November 1, 2016 |  |
| Module Description: The initial introduction of digital processing and management of information through, aeronautical information service (AIS)/aeronautical information management (AIM) implementation, use of aeronautical exchange model (AIXM), migration to electronic aeronautical information publication (AIP) and better quality and availability of data. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Aeronautical Information Exchange Model (AIXM) |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details The introduction of digital processing and digital management of information using the aeronautical information exchange model (AIXM) has been initiated, but not complete. |  |  |  |  |  |  |  |
| 2 | Element Description: eAIP |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details Implementation of eAIP has been initiated, but not completed. The effort is ongoing. |  |  |  |  |  |  |  |
| 3 | Element Description: Digital NOTAM |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details The Digital NOTAM has been implemented. More than 400 airports are capable of producing Digital NOTAM. |  |  |  |  |  |  |  |
| 4 | Element Description: eTOD |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details Plans in place to provide AIXM 5.1 obstacle point data in WGS-84. |  |  |  |  |  |  |  |
| 5 | Element Description: WGS-84 |  |  |  |  | Date Planned/Implemented December 2013 |  | Status Implemented |
|  | Status Details Currently a subset of Aeronautical Information and specific aeronautical products are disseminated in WGS-84. Plans in place to disseminate all aeronautical information in AIXM 5.1 WGS-84. |  |  |  |  |  |  |  |
| 6 | Element Description: QMS for AIM |  |  |  |  | Date Planned/Implemented December 2010 |  | Status Implemented |
|  | Status Details IDAC has implemented ISO 9001:2008 quality management system (QMS) since 2010 in all Air Navigation Services and recently migrated to ISO 9001:2015. In AIM, aids to standardizing processes for the verification of aeronautical data to allow any data anomalies or errors to be detected by root cause, corrected and communicated. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity None. |  |  |  |  |  |  |  |  |
| Capacity None. |  |  |  |  |  |  |  |  |
| Efficiency Fewer or no errors in AIM data since the system implementation. |  |  |  |  |  |  |  |  |
| Environment Reduction of paper and toner consumption, due to digital information publications. |  |  |  |  |  |  |  |  |
| Safety No report. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |