| Dominican Republic ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - FICE | Date |  | November 1, 2016 |  |
| Module Description: Improves coordination between air traffic service units (ATSUs) by using ATS interfacility data communication (AIDC) defined by the ICAO Manual of Air Traffic Services Data Link Applications (Doc 9694). The transfer of communication in a data link environment improves the efficiency of this process, particularly for oceanic ATSUs. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: AIDC to provide initial flight data to adjacent ATSUs |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details The Dominican Republic supports the notification, coordination and the transfer of communications and control phases in their AIDC interfaces with adjacent Flight Information Regions (FIR). Currently in a test phase with, the United States. |  |  |  |  |  |  |  |
| 2 | Element Description: AIDC to update previously coordinated flight data |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details Updating of data will be performed in the AIDC coordination functionality. |  |  |  |  |  |  |  |
| 3 | Element Description: AIDC for control transfer |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details AIDC protocols supports the notification, coordination and specifically the transfer of communications and control phases as defined in bilateral agreements between the Dominican Republic and interfaced ATSUs. |  |  |  |  |  |  |  |
| 4 | Element Description: AIDC to transfer CPDLC logon information |  |  |  |  | Date Planned/Implemented N/A |  | Status N/A |
|  | Status Details The Dominican Republic is not scheduled to implement CPDLC logon information, because it does not have Oceanic airspace under its responsibilities. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity No report. |  |  |  |  |  |  |  |  |
| Capacity No report. |  |  |  |  |  |  |  |  |
| Efficiency No report. |  |  |  |  |  |  |  |  |
| Environment No report. |  |  |  |  |  |  |  |  |
| Safety No report. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation The compatibility of the systems is the biggest challenge. |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |