| Dominican Republic ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - FRTO | Date |  | November 1, 2016 |  |
| Module Description: Allow the use of airspace which would otherwise be segregated (i.e. Special Use Airspace) along with flexible routing adjusted for specific traffic patterns. This will allow greater routing possibilities, reducing potential congestion on trunk routes and busy crossing points, resulting in reduced flight lengths and fuel burn. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: CDM incorporated into airspace planning |  |  |  |  | Date Planned/Implemented December 2004 |  | Status Implemented |
|  | Status Details The Dominican Republic uses air space planning to evaluate the current constraints, plan the strategy, model the impact, and make plans. Currently is part of a regional reroute plan to address the increase in traffic. |  |  |  |  |  |  |  |
| 2 | Element Description: Flexible Use of Airspace (FUA) |  |  |  |  | Date Planned/Implemented December 2017 |  | Status Ongoing |
|  | Status Details The Dominican Republic, in coordination with the Dominican military authorities is reorienting its military areas to accommodate the increase in operations and improve the airspace capacity. |  |  |  |  |  |  |  |
| 3 | Element Description: Flexible route systems |  |  |  |  | Date Planned/Implemented December 2015 |  | Status Implemented |
|  | Status Details The Dominican Republic in collaboration with the United States has established what we call ATC0, along with several matrixes, to use in bad weather conditions, large traffic loads or surveillance equipment failure in either side. |  |  |  |  |  |  |  |
| 4 | Element Description: CPDLC used to request and receive ATC clearances |  |  |  |  | Date Planned/Implemented March 2018 |  | Status Ongoing |
|  | Status Details The Dominican Republic supports the use of Controller Pilot Data Link Communication (CPDLC) to enable the clearance delivery in congested airports, such as Punta Cana. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity No report. |  |  |  |  |  |  |  |  |
| Capacity No report. |  |  |  |  |  |  |  |  |
| Efficiency No report. |  |  |  |  |  |  |  |  |
| Environment No report. |  |  |  |  |  |  |  |  |
| Safety No report. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |