| Dominican Republic ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 4 | Block - Module | B0 - CDO | Date |  | November 1, 2016 |  |
| Module Description: Performance-based airspace and arrival procedures allowing aircraft to fly their optimum profile using continuous descent operations (CDOs). This will optimize throughput, allow fuel efficient descent profiles, and increase capacity in terminal areas. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Procedure changes to facilitate CDO |  |  |  |  | Date Planned/Implemented 2004 |  | Status Implemented |
|  | Status Details RNAV STARs were developed with altitude and speed restrictions placed only when necessary for ATC. This allows the operator to maximize aircraft performance as desired |  |  |  |  |  |  |  |
| 2 | Element Description Route changes to facilitate CDO |  |  |  |  | Date Planned/Implemented 2004 |  | Status Implemented |
|  | Status Details Route and associated airspace changes are routinely made as part of PBN procedure design and implementation processes. |  |  |  |  |  |  |  |
| 3 | Element Description PBN STARs |  |  |  |  | Date Planned/Implemented 2004 |  | Status Implemented |
|  | Status Details PBN STARs are implemented at 6 out of 8 airports. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity Element 3: Locations where PBN STARs can be published to deconflict traffic flows with additional/different routing options. |  |  |  |  |  |  |  |  |
| Capacity N/A |  |  |  |  |  |  |  |  |
| Efficiency Element 3: Locations where PBN STARs can be published to shorten typically flown terminal routing options, or to improve flow interaction, or improve vertical profiles. |  |  |  |  |  |  |  |  |
| Environment Element 1: Reduced emissions as a result of reduced fuel burn (IFSET) Element 3: Reduced emissions as a result of reduced fuel burn (IFSET) |  |  |  |  |  |  |  |  |
| Safety Element 1: RNAV STARs facilitate executing stabilized approaches. Element 3: More consistent flight paths and stabilized approach paths. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |  |
| Operational Approvals None |  |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |  |