| TRINIDAD AND TOBAGO ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PIA | 1 | Block-Module | B0 - ACDM | Date | 30th NOVEMBER,2016 |  |  |
| Module Description: Implements collaborative applications that will allow the sharing of surface operations data among the different stakeholders on the airport. This will improve surface traffic management reducing delays on movement and manoeuvring areas and enhance safety, efficiency and situational awareness. |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |
| Element Description: Airport CDM procedures |  |  |  |  |  | Date Planned/Implemented JANUARY 2014 | Status Implemented |
| Status Details Trinidad and Tobago has CDM procedures established at both international airports. This is done via Airport Safety Management/Operations Committee Meetings. |  |  |  |  |  |  |  |
| Element Description: Airport CDM tools |  |  |  |  |  | Date Planned/Implemented JANUARY 2017 | Status To be Implemented |
| Status Details The current CDM tools are being developed to accommodate Airport CDM for e.g. Data exchange with the FAA and Aircraft Situation Display will include filters to display only aircraft arriving at TTPP and TTCP. |  |  |  |  |  |  |  |
| Element Description: Collaborative departure queue management |  |  |  |  |  | Date Planned/Implemented N/A | Status N/A |
| Status Details Not required |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |
| Access and Equity Element 1: Enhanced equity on the use of aerodrome facilities. |  |  |  |  |  |  |  |
| Capacity Element 1: Enhanced use of existing infrastructure of gate and stands. Reduced workload, better organization of the activities to manage flights. Enhanced aerodrome capacity according with the demand. |  |  |  |  |  |  |  |
| Efficiency Element 1: Increased efficiency of the ATM system for all stakeholders. In particular for aircraft operators it will be improved situational awareness (aircraft status both home and away); enhanced fleet predictability and punctuality; improved operational efficiency (fleet management); and reduced delays. |  |  |  |  |  |  |  |
| Environment Element 1: Reduced taxi time; reduced fuel and carbon emission; and lower aircraft engine run time. Improved aerodrome expansion in accordance with Master Plan. |  |  |  |  |  |  |  |
| Safety Element 1: Improved safety |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |
| Ground system Implementation None |  |  |  |  |  |  |  |
| Avionics Implementation None |  |  |  |  |  |  |  |
| Procedures Availability None |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |
| Notes None |  |  |  |  |  |  |  |