| TRINIDAD AND TOBAGO ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PIA | 1 | Block - Module | B0 - RSEQ | Date | 30th NOVEMBER, 2016 |  |  |
| Module Description: Manage arrivals and departures (including time-based metering) to and from a multi-runway aerodrome or locations with multiple dependent runways at closely proximate aerodromes, to efficiently utilize the inherent runway capacity. |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |
| Element Description: AMAN via controlled time of arrival to a reference fix |  |  |  |  |  | Date Planned/Implemented N/A | Status N/A |
| Status Details Trinidad and Tobago has acquired an ATFM system which provides arrival demand information. At this point in time an arrival metering system is not required. |  |  |  |  |  |  |  |
| Element Description: AMAN via controlled time of arrival at the aerodrome |  |  |  |  |  | Date Planned/Implemented N/A | Status N/A |
| Status Details Trinidad and Tobago has acquired an ATFM system which provides arrival demand information. At this point in time an arrival metering system is not required. |  |  |  |  |  |  |  |
| Element Description: Departure management |  |  |  |  |  | Date Planned/Implemented N/A | Status N/A |
| Status Details Trinidad and Tobago has acquired an ATFM system which provides departure demand information. At this point in time a departure metering system is not required. |  |  |  |  |  |  |  |
| Element Description: Departure flow management |  |  |  |  |  | Date Planned/Implemented N/A | Status N/A |
| Status Details Trinidad and Tobago has acquired an ATFM system which provides departure demand information. At this point in time a departure metering system is not required. |  |  |  |  |  |  |  |
| Element Description: Point merge |  |  |  |  |  | Date Planned/Implemented N/A | Status N/A |
| Status Details Still to be considered. CDOs to be implemented. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |
| Capacity Trinidad and Tobago ATFM system will optimize usage of terminal airspace and runway capacity. |  |  |  |  |  |  |  |
| Efficiency Trinidad and Tobago ATFM system will harmonize arriving traffic flow from en route to terminal and aerodrome. Streamlined departure traffic flow and smooth transition into en-route airspace. Decreased lead time for departure request and time between call for release and departure time. |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |