| TRINIDAD AND TOBAGO ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - DATM | Date |  | 30th NOVEMBER, 2016 |  |
| Module Description: The initial introduction of digital processing and management of information through, aeronautical information service (AIS)/aeronautical information management (AIM) implementation, use of aeronautical exchange model (AIXM), migration to electronic aeronautical information publication (AIP) and better quality and availability of data. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: Aeronautical Information Exchange Model (AIXM) |  |  |  |  | Date Planned/Implemented JUNE 2017 |  | Status To be implemented |
|  | Status Details AIXM was tested at the MINI GLOBAL 11 Meeting (Daytona Beach, USA, April 2016). The introduction of digital processing and digital management of information using the aeronautical information exchange model (AIXM) has been initiated, but not complete. |  |  |  |  |  |  |  |
| 2 | Element Description: eAIP |  |  |  |  | Date Planned/Implemented JUNE 2016 |  | Status Implemented |
|  | Status Details By the beginning of 2017,the E AIP would be only available on the TTCAA website vis password controlled access |  |  |  |  |  |  |  |
| 3 | Element Description: Digital NOTAM |  |  |  |  | Date Planned/Implemented JUNE 2017 |  | Status To be implemented |
|  | Status Details Dependent on the completion of Element 1 (AIXM 5.1 Implementation ) |  |  |  |  |  |  |  |
| 4 | Element Description: eTOD |  |  |  |  | Date Planned/Implemented Start MAR 2015/ Imp DEC 2018 |  | Status To be Implemented |
|  | Status Details eTOD software data acquired. Developing obstacle charts for TTCP. Obstacle charts for TTPP database populated. |  |  |  |  |  |  |  |
| 5 | Element Description: (Identified by NACC) WGS-84 |  |  |  |  | Date Planned/Implemented |  | Status |
|  | Status Details eTOD software is based on the WGS-84 datum. Currently a subset of Aeronautical Information and specific aeronautical products are disseminated in WGS-84. Plans in place to disseminate all aeronautical information in AIXM 5.1 WGS-84. |  |  |  |  |  |  |  |
| 6 | Element Description: QMS for AIM |  |  |  |  | Date Planned/Implemented Start MAR 2013/ Imp MAR 2012 |  | Status To be Implemented |
|  | Status Details Implementation phase ongoing. Internal audits ongoing. Certification Audit Feb 2017. |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |