| TRINIDAD AND TOBAGO ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 2 | Block - Module | B0 - FICE | Date |  | 30th NOVEMBER, 2016 |  |
| Module Description: Improves coordination between air traffic service units (ATSUs) by using ATS interfacility data communication (AIDC) defined by the ICAO Manual of Air Traffic Services Data Link Applications (Doc 9694). The transfer of communication in a data link environment improves the efficiency of this process, particularly for oceanic ATSUs. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: AIDC to provide initial flight data to adjacent ATSUs |  |  |  |  | Date Planned/Implemented DEC 2017 |  | Status To be implemented |
|  | Status Details Trinidad and Tobago and the United States are currently engaged in interoperability message set testing. Trinidad and Tobago and the United States (New York Oceanic) engaging in testing of AIDC messages |  |  |  |  |  |  |  |
| 2 | Element Description: AIDC to update previously coordinated flight data |  |  |  |  | Date Planned/Implemented DEC 2017 |  | Status To be implemented |
|  | Status Details Trinidad and Tobago and the United States are currently engaged in interoperability message set testing. Trinidad and Tobago and the United States (New York Oceanic) engaging in testing of AIDC messages |  |  |  |  |  |  |  |
| 3 | Element Description: AIDC for control transfer |  |  |  |  | Date Planned/Implemented DEC 2017 |  | Status To be implemented |
|  | Status Details Trinidad and Tobago and the United States are currently engaged in interoperability message set testing. Trinidad and Tobago and the United States (New York Oceanic) engaging in testing of AIDC messages |  |  |  |  |  |  |  |
| 4 | Element Description: AIDC to transfer CPDLC logon information to the Next Data Authority |  |  |  |  | Date Planned/Implemented DEC 2017 |  | Status To be implemented |
|  | Status Details Trinidad and Tobago and the United States are currently engaged in interoperability message set testing. Trinidad and Tobago and the United States (New York Oceanic) engaging in testing of AIDC messages |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity Reduced controller workload and increased data integrity supporting reduced separations translating directly to cross sector or boundary capacity flow increases. |  |  |  |  |  |  |  |  |
| Efficiency The reduced separation can also be used to more frequently offer aircraft flight levels closer to the flight optimum; in certain cases, this also translates into reduced en-route holding. |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety Better knowledge of more accurate flight plan information for ATC. |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation Tests showed incompatibility with New York based on software issues. Software upgrades required. Upgrades are planned for 2017.The ICAO 2012 FPL Format was not recognised |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |