| TRINIDAD AND TOBAGO ASBU Air Navigation Reporting Form (ANRF) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PIA |  | 3 | Block - Module | B0 - FRTO | Date |  | 30th NOVEMBER, 2016 |  |
| Module Description: Allow the use of airspace which would otherwise be segregated (i.e. Special Use Airspace) along with flexible routing adjusted for specific traffic patterns. This will allow greater routing possibilities, reducing potential congestion on trunk routes and busy crossing points, resulting in reduced flight lengths and fuel burn. |  |  |  |  |  |  |  |  |
| Element Implementation Status |  |  |  |  |  |  |  |  |
| 1 | Element Description: CDM incorporated into airspace planning |  |  |  |  | Date Planned/Implemented December 2017 |  | Status To be Implemented |
|  | Status Details Piarco PBN plan completed March 2015. Redesign of Upper level routes. Creation of STARs and SIDS, CCOs, CDOs. CDM with adjacent FIRs and TMAs within the Piarco FIR. |  |  |  |  |  |  |  |
| 2 | Element Description: Flexible Use of Airspace (FUA) |  |  |  |  | Date Planned/Implemented June 2017 |  | Status N/A |
|  | Status Details TRINIDAD AND TOBAGO has redesigned the use of its national airspace since 2012 and it is an ongoing process |  |  |  |  |  |  |  |
| 3 | Element Description: Flexible route systems |  |  |  |  | Date Planned/Implemented |  | Status |
|  | Status Details This is being offered to airlines based on requests at this time. KLM Royal Dutch Airlines utilizing direct routes within the Piarco FIR. |  |  |  |  |  |  |  |
| 4 | Element Description: CPDLC used to request and receive re-route clearances |  |  |  |  | Date Planned/Implemented July 7th 2016 |  | Status Implemented |
|  | Status Details |  |  |  |  |  |  |  |
| Achieved Benefits |  |  |  |  |  |  |  |  |
| Access and Equity |  |  |  |  |  |  |  |  |
| Capacity |  |  |  |  |  |  |  |  |
| Efficiency |  |  |  |  |  |  |  |  |
| Environment |  |  |  |  |  |  |  |  |
| Safety |  |  |  |  |  |  |  |  |
| Implementation Challenges |  |  |  |  |  |  |  |  |
| Ground system Implementation |  |  |  |  |  |  |  |  |
| Avionics Implementation |  |  |  |  |  |  |  |  |
| Procedures Availability |  |  |  |  |  |  |  |  |
| Operational Approvals |  |  |  |  |  |  |  |  |
| Notes |  |  |  |  |  |  |  |  |