Appendix C – Status of the Conclusions and Decisions of APIRG/23 RASG-AFI/6 Meetings pertaining to IIM/SG

Table 1 APIRG/23 Conclusions an Decisions common to AIM, CNS and MET

| MEETING REF. (APIRG/RASG) | CONCLUSION/ DECISION | REF N° | TITLE OF CONCLUSION/DECISION | TEXT OF CONCLUSION/DECISION | ACTIVITY | DELIVERABLE | STATUS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| APIRG/23 | Conclusion | 23/14 | Data collection for Air Navigation Gap analysis | That, in order to speed the implementation of the outcomes of the 2019 Aviation Infrastructure for Africa Gap Analysis Workshop: (a) ICAO Regional Offices circulate letters to States for data collection for the 25-year gap analysis horizon exercise; and (b) States are urged to respond to the questionnaire upon reception of States letters. | a) State Letters to be developed to convey the questionnaire to States a.1) Review of the existing Questionnaire a.2) Analysis and preparation of the draft ---Report to be discussed by the APIRG SGs ---Report to be submitted to APIRG24 | Report of the status of Aviation Infrastructure in AFI | In Progress |
| APIRG/23 | Conclusion | 23/15 | Establishment of mechanism for air navigation reports | That, in order to provide assistance to States in filling the ANRF: (a) ICAO Regional Offices organize a workshop, to sensitize States on filling of ANRF be organized, by 31 March 2021; and (b) States establish a mechanism for the collection of data to ensure annual reporting to the ICAO Regional Offices of air navigation upgrades, improvements and modernization, in particular information on status of implementation of ASBU modules. | a) Status of implementation and Submission of SL inviting States to the workshop b) Conduct the Workshop to sensitize State ---workshop to raise awareness on the 6th Ed. of the GANP ---assist States with the development of national ANPs | (a) SL submitted to States (b) AFI Workshop on the 6th Ed. of the GANP | In Progress |
| APIRG/23 | Conclusion | 23/17 | Participation in the activities of APIRG IIM SG Projects Teams | That, in order to increase the efficiency of the work of the APIRG IIM/SG: (a) States/Organizations members of the APIRG IIM/SG: (i) Update the Secretariat and confirm their nominees with contact details by 29 January 2021; (ii) Verify the expertise, availability, commitment and participation of their nominated experts; and (iii) Take advantage of the available teleworking tools to ensure their effective and continuous participation in the activities of the IIM Sub Group and notify the Secretariat of instances of unavailability of appointed experts; (b) APIRG IIM/SG Chair and Vice-chair convene quarterly PTCs coordination meetings to assess the progress made and identify the challenges, the first meeting being conducted before 14 January 2021. | (a) (i) States update the Secretariat and confirm their nominees with contact details by 29 January 2021 (a) (ii) States verify the expertise, availability, commitment and participation of their nominated experts (a) (iii) States ensure their effective and continuous participation in the activities of the IIM Sub Group and notify the Secretariat of instances of unavailability of appointed experts (b) APIRG IIM/SG Chair and Vice-chair conduct the first quarterly PTCs coordination meeting before 14 January 2021. | Updated details from the States on the Team Members for the IIM/SG Project Teams Reports of the quarterly PTCs coordination meetings | In Progress |
| APIRG/23 | Conclusion | 23/18 | Effective and efficient coordination of the IIM Projects activities | That, in order to efficiently contribute to the APIRG IIM projects activities and to ensure their timely completion: (a) the Secretariat distributes the projects survey questionnaires by 31 January 2021; and (b) States respond to the survey questionnaire before 31 March 2021; and continuously take the necessary measures for the effective and active attendance of their experts in the APIRG IIM Projects activities. | (a) Secretariat distributes the projects survey questionnaires by 31 January 2021; and (b) States respond to the survey questionnaire before 31 March 2021. States continuously take the necessary measures for the effective and active attendance of their experts in the APIRG IIM Projects activities. | " (a) Projects survey questionnaires distributed by the Secretariat by 31 January 2021; and (b) States responded to the survey questionnaire before 31 March 2021. | In Progress |
| APIRG/23 | Conclusion | 23/21 | Coordination of Regional AAO and IIM Projects | That, in order to comply with ANS operational requirements: (a) each PTC with the support of the Secretariat regularly reviews the project document, identify and act upon IIM project linkage with AAO Projects and circulate a linkage matrix amongst Projects Teams; and (b) the Projects Teams identify coordination actions to be undertaken in order to prevent duplication and ensure harmonization of the implementation of ASBU modules and threads. | a) Completion of a Linkage Matrix showing the linkages between the Projects b) Examination of the details of the linkages and harmonisation of planning | Completed matrix showing the linkages Linkage description and harmonisation of planning | In Progress |
| APIRG/23 | Conclusion | 23/22 | IIM Projects Package for Funding | That, in order to facilitate IIM Project funding: (a) the Projects Teams expedite the finalization of the projects initiation documentation (Description, Organization, Term of Reference, Business case, Plans, questionnaires, projects inter linkage….) and project cost estimation for consideration by the APCC and APIRG; and (b) the APCC review the consolidated package of IIM projects for submission to APIRG; and (c) the APIRG Chair with the assistance of the Secretariat and AFCAC promote the package of IIM projects to funding organizations. | (a) IIMSG Project Teams expedite the finalization of the projects initiation documents. (a) IIMSG Projects Teams expedite the finalization of project cost estimation (b) APCC review the consolidated package of IIM projects for submission to APIRG (c) APIRG Chair with the assistance of the Secretariat and AFCAC promote package of IIM projects to funding organizations | (a) Projects documents | In Progress |
| APIRG/23 | Decision | 23/24 | Development of IIM Projects Master Plan | That, in order to facilitate IIM Projects planning implementation and monitoring, a Project Team Coordinator Core Team (South Africa, Cameroon, Cote d’Ivoire and Uganda) is established with the assistance of the Secretariat under the supervision of Chair and Vice Chair to develop the IIM Projects Master Plan by 31 July 2021; track all the IIM Projects activities and provide quarterly reports. | Develop the IIM Projects Master Plan by 31 July 2021 Track all the IIM Projects activities and provide quarterly report. | IIM Projects Master Plan Quarterly Reports | In Progress |
| APIRG/23 | Conclusion | 23/32 | Endorsement of AANDD Management process and minimum Reporting Areas and nomination of Focal Points | That, in order to support the implementation of the Uniform Methodology for the identification, assessment and reporting of deficiencies: (a) the AFI Air Navigation Deficiency Database management process as well as the revised minimum reporting areas are endorsed; and (b) States and Organizations that have not yet done so, are urged to nominate as a matter of urgency, not later than 31 January 2021, Focal Points for interaction with the AANDD. | Endorsement of AFI Air Navigation Deficiency Database. b)Nomination of Focal Points for interaction with AANDD by 31 January, 2021 |  | Completed |
| APIRG/23 | Conclusion | 23/39 | Publication of the APIRG Air Navigation Report –2019/2020 | That, in order to ensure timely release of the AFI Annual Air Navigation Report: (a) States, AFCAC, ASECNA, ATNS, AIRBUS, IATA and CANSO nominate their representatives to the Annual Air Navigation Reporting Team (AANRT) by 31 December 2020, to develop and coordinate the publication of the APIRG Annual Air Navigation Report for 2019/2020 by 31 March 2021; and (b) States and Organizations wishing to provide their contributions to the APIRG Air Navigation Report 2019/2020 submit such contributions to the Secretariat by 31 December 2020. |  |  | In progress |

Table 2 APIRG/23 Conclusions and Decisions in AIM Area

| MEETING REF. (APIRG/RASG) | CONCLUSION/ DECISION | REF N° | TITLE OF CONCLUSION/DECISION | TEXT OF CONCLUSION/DECISION | ACTIVITY | DELIVERABLE | STATUS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| APIRG/23 & RASG-AFI/6 | Conclusion | 2/05 | Improving NOTAM Quality Management Team (AAMP PMT) | That, in order to improve the quality of NOTAMs in the AFI region, States and ANSPs: a) develop mechanisms at national level to address the quality of NOTAMs as a matter of urgency; b) participate in providing information to help improve the NOTAMeter; and c) fully participate in the ICAO Global campaign aimed at improving the quality of NOTAMs. | a) develop mechanisms at national level to address the quality of NOTAMs as a matter of urgency; b) participate in providing information to help improve the NOTAMeter; and c) fully participate in the ICAO Global campaign aimed at improving the quality of NOTAMs. | a-1) AFI Workshop on the improvement of NOTAM conducted (completed) a-2). States plans of action to improve the quality of NOTAM (Pending) b). NOTAMeter is already finalized (completed) c). States to submit their progress report in eliminating Old and very old NOTAM to ICAO Regional Offices (In progress) | In Progress To be revised |
| APIRG/23 | Conclusion | 23/23 | Coordination and guidance on the implementation of AIM Go-Team activities in AFI States | That, for the successful implementation of the activities of the “AIM Go-Team for the AFI Region”: (a) the Secretariat provides the project with guidance on the implementation of the Go-Team activities in the AFI States and distributes the updated questionnaire for States to respond not later than 31 March 2021; and (b) States, in consideration of the slow progress made in the Region’s effective implementation of QMS in AIM, undertake the necessary action not later than 14 January 2021 to expedite this activity through: (i) Nominating AIM focal point(s) to the PTC and copy to the IIM Secretariat; and (ii) Expressing their willingness to participate in the Regional AIM QMS Go-Teams by providing subject matter experts. | (a) the Secretariat provides the project with guidance on the implementation of the Go-Team activities in the AFI States (b) the Secretariat distributes the updated questionnaire (c) States to respond to the questionnaire not later than 31 March 2021 (d) States to nominate AIM focal point(s) to the PTC and copy to the IIM Secretariat (e) States to provide subject matter experts to participate in the AIM Go-teams. | (a) Review of the AIM RBIS Project (In progress) (b) SL circulating the questionnaire (completed) (c) States response to the questionnaire (In progress) (d) (e) The focal point and experts selection will be managed by the course of the RBIS | In Progress To be revised |
| APIRG/23 | Conclusion | 23/31 | Africa and Indian Ocean Aeronautical Information Management Action Group (AFI AIM AG) | That, in order to harmonize ongoing initiatives and activities in the area of AIM: (a) States wishing to participate in the AFI AIM AG: - Nominate their Representative/s for the AIM AG and the AIM AG Microsoft Teams Collaboration Platform through e-mail to the AIM AG secretariat (kirkmanl@iata.org); - Actively participate in the activities of the AFI AIM AG; and (b) the AIM AG supports the AIM Projects under the IIM/SG through sharing relevant AIM AG outcomes and recommendations. | (a) States nominate their Representative/s for the AIM AG through e-mail to the AIM AG secretariat (kirkmanl@iata.org); (b) the AIM AG supports the AIM Projects under the IIM/SG | (a) States/Organizations e-mail nominating their Representative (b) AIM Action Group participation in AIM Projects activities | Completed |

Table 3 APIRG/23 Conclusions and Decisions in CNS Area

| MEETING REF. (APIRG/RASG) | CONCLUSION/ DECISION | REF N° | TITLE OF CONCLUSION/DECISION | TEXT OF CONCLUSION/DECISION | ACTIVITY | DELIVERABLE | STATUS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| APIRG/23 | Conclusion | 23/19 | Cooperation and harmonization in planning implementing, operation and monitoring | That, in order to build sustainable aeronautical infrastructure and information systems, States/Organizations: (a) take the appropriate measures and actions aimed at integrating their implementation programme/plans into Regional initiatives promoted by the framework of APIRG projects approach; and (b) reinforce cooperation and harmonization in planning and speed up implementation, operation and monitoring of interconnected systems. | a) Provide guidance to the States through monitoring of interconnected systems (Secretariat) b) Harmonization in planning and speeding up implementation (Secretariat, PTCs and States/Industry) | Integration of all States and Industry initiatives to the framework of APIRG projects approach. | In Progress |
| APIRG/23 | Conclusion | 23/24 | Development of IIM Projects Master Plan | That, in order to facilitate IIM Projects planning implementation and monitoring, a Project Team Coordinator Core Team (South Africa, Cameroon, Cote d’Ivoire and Uganda) is established with the assistance of the Secretariat under the supervision of Chair and Vice Chair to develop the IIM Projects Master Plan by 31 July 2021; track all the IIM Projects activities and provide quarterly reports. | a) Develop the IIM Projects Matser Plan by 31 July 2021 b) Track all the IIM Projects activities and provide quaterly report. | a) IIM Projects Master Plan b) Quarterly progress report on IIM Projects | Completed |
| APIRG/23 | Conclusion | 23/25 | Cyber Safety and Resilience of the Air Navigation Systems | That, in order to reinforce States/Organizations technical personnel capability in cyber securing ANS systems, ICAO with the collaboration of the industry within the framework of the APIRG, increase its support in activities aimed at raising awareness of ANS Cyber safety and resilience through webinars/workshops/seminars on Cyber safety and resilience of ANS systems for the AFI Region. | (a) Regional and national activities aiming at raising awareness of ANS Cyber safety and resilience (Webinars, Workshops and Seminars) | (a) Increased awareness of States and Organizations technical personnel in cybersecurity (b) Adequate trained technical personnel (CAAs and ANSPs) | In progress |
| APIRG 23 | Conclusion | 23/26 | Preparation of ITU WRC-23 | That, in order to promote ICAO Position and ensure the proper protection of aeronautical spectrum, States/Organizations: a) start the work for the preparation of WRC-23 as soon as the ICAO Position for ITU-WRC-23 Agenda Items on aeronautical spectrum requirements is made available to them; and b) based on the lessons learnt from the last WRCs, reinforce their collaboration with the sub Regional Association of National Regulators of Telecommunication and work closely with ATU. | a) AFI states start the work for the preparation of WRC-23 b) CAAs reinforce their collaboration with their National Telecommunication Authority, the sub Regional Association of National Regulators of Telecommunication and work closely with AU (participation to the different meetings) | ICAO position for ITU WRC-23 fully supported by AFI States | In progress |

Table 4 APIRG/23 Conclusions and Decisions in MET Area

| Meeting Ref. (APIRG /RASG) | Conclusion/ Decision | Reference N° | Title of Conclusion /Decision | Text of Conclusion/Decision | Activity | Deliverable | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| APIRG/23 | Conclusion | 23/20 | AFI IWXXM Implementation Guideline and development of capabilities of handling OPMET data in digital format | That, in the framework of the ICAO Annex 3 provision related to the IWXXM, and to improve the exchange of OPMET data in digital format: (a) the Secretariat with the support of the coordinators and members of MET Project 1 take the appropriate measures and steps to ensure that the AFI IWXXM Implementation Guideline document as contained in Appendix 2H is finalized and made available to States not later than 15 January 2021; (b) States be invited to expedite the development of IWXXM capabilities for exchange of OPMET data in digital format to meet the implementation date in accordance with ICAO Annex 3; (c) States that have developed capabilities for exchange of OPMET data in digital format are encouraged to enter into bilateral/multilateral agreements for testing of their systems; and (d) COM Project 2, consider the provision of the AFI AMHS Manual and integrate an appendix focusing on the AMHS Profile for OPMET IWXXM in line with the EUR AMHS Manual. | (a) Secretariat and MET Project 1 take the appropriate measures and steps to ensure that the AFI IWXXM Implementation Guideline document as contained in Appendix 2H is finalized and made available to States not later than 15 January 2021. (b) States expedite the development of IWXXM capabilities for exchange of OPMET data in digital format to meet the implementation date in accordance with ICAO Annex 3. (c) States that have developed capabilities for exchange of OPMET data in digital format make bilateral/multilateral agreements for testing of their systems. (d) COM Project 2, consider the provision of the AFI AMHS Manual and integrate an appendix focusing on the AMHS Profile for OPMET IWXXM in line with the EUR AMHS Manual. | (a) AFI IWXXM Implemntation Guideline available to States by 15 January 2021 (b) RODBs States implemented the IWXXM capabilities of OPMET data exchange in digital format (c) States on preparation for testing their IWXXM systems Secretariat conducted a workshop on the implementation of the IWXXM requirements | In Progress |
| APIRG/23 | Conclusion | 23/27 | Adoption of the MET Project 1 and MET Project 2 Terms of Reference and their Projects deliverables for 2021-2022 | That, in order to expedite the work assigned to AFI IIM MET Projects: (a) the proposed MET Project 1 and MET Project 2 Terms of References and their associated project deliverables be adopted; (b) considering the ICAO METP/4 Decision 8/1 which calls for the discontinuation of the Manual on the Quality Management System for the Provision of Meteorological Service for International Air Navigation (ICAO Doc 9873), States /Organizations be encouraged to discontinue the use of ICAO Doc 9873 and use WMO No. 1100; and (c) AFI States and Organizations are encouraged to participate in the annual AFI SIGMET tests. | (a) Adopt the Terms of Reference of MET Project 1 and MET Project 2. (b) States /Organizations use the WMO N°1100 (c) States /Organizations to partcipate to the annual AFI SIGMET tests | (a) Projects ToRs adopted (b) States have access to WMO N°1100 (c) States /Organizations participated to annual SIGMET tests | Completed |
| APIRG/23 | Conclusion | 23/28 | Development of Volcanic Ash Contingency Plans and conduct of Volcanic Ash exercises in the AFI Region | That, in view of the need for the provision of information to airlines and en-route aircraft before and during a volcanic eruption: (a) the State Volcano Observatories in Table MET I-1 provide their updated contact details to the Secretariat by 29 January 2021 for sharing with the States/Organizations; (b) States that have not developed volcanic ash contingency plans and conducted Volcanic Ash exercises should do so, using the guidance in the AFI Volcanic Ash Contingency Plan as contained in Appendix H of the AFI Regional ATM Contingency Plan by 30 June 2021; and (c) ICAO assist in planning and conducting a coordinated regional Volcanic Ash exercise by 31 December 2021. | (a) State Volcano Observatories in Table MET I-1 provide their updated contact details to the Secretariat by 29 January 2021. Volcano Observatories Contacts details for sharing with the States/Organizations; (b) States that have not developed volcanic ash contingency plans and conducted Volcanic Ash exercises. (c) ICAO assist in planning and conducting a coordinated regional Volcanic Ash exercise by 31 December 2021. | (a) State Volcano Observatories Contacts details (b) States developed their contingency plans (c) ICAO Secretariat assisted through a workshop | In Progress |
| APIRG/23 | Conclusion | 23/29 | Establishment of a Regional Space Weather Project | That, in order to ensure the provision of the space weather service information in the AFI Region: (a) an APIRG IIM MET Project 3-Space Weather Project is established within the IIM SG to guide the implementation of the Annex 3 provision relating to Space Weather requirements within the AFI Region; (b) South Africa, hosting the AFI Regional Space Weather Center through the South African National Space Agency (SANSA), coordinate the APIRG IIM MET Project 3; and (c) ICAO regional Offices, after reception of the Project initial document by 31 January 2021, call for nominations of the project team members from interested AFI States/Organizations. | (a) Establishment of an APIRG IIM MET Project 3-Space Weather Project within the IIM SG to guide; (b) South Africa, hosting the AFI Regional Space Weather Center through the South African National Space Agency (SANSA), coordinate the APIRG IIM MET Project 3; and (c)SL from ICAO by 31 January 2021, calling for nominations for MET Project 3 Team Members. | Establishment of MET Project 3 (b) Initial MET Project 3 documentation . (c ) States nominated experts for MET Project 3 Team Members. | Completed |
| APIRG/23 | Conclusion | 23/30 | Development of action plans for the implementation of Space Weather requirements | That; in order to improve the implementation of requirements for the provision of space weather services in air navigation plans: (a) States/Organizations consider the implications of Annex 3 space weather requirements for AFI States’ regulatory authorities, ANSPs and operators’ operational policies; (b) the designated Regional Space Weather Center (SANSA) liaise with other relevant national institutions in the AFI region to ensure effective coordination; (c) the Secretariat, with the support of the designated Regional Space Weather Centre (SANSA), take appropriate actions to assist States to meet the space weather implementation requirements. | (a) States/Organizations consider the provisions of Annex 3 space weather requirements in their national MET regulation. (b) Regional Space Weather Center (SANSA) conduct a survey on the implementation of the SWX (c) the Secretariat, with the support of the designated Regional Space Weather Centre (SANSA), organiez a workshop on SWX | (a) ongoing (b) Survey conducted (c) Workshop on SWX delivred and report distributed. | Completed |
| APIRG/23 | Decision | 23/38 | RHWAC/MWOs collaboration experimentation and development of the Regional Hazardous Weather Advisory Center (RHWAC) | That, in order to harmonize ongoing initiatives and activities of the METP related to the Regional Hazardous Weather Advisory Center (RHWAC) Work Stream: (a) the experimentation of RHWAC coordination between the ASECNA zone and other AFI States be considered for further deliberations under the MET Project 1 of the IIM/SG; and (b) the activities related to the establishment of RHWAC(s) for the provision of harmonized information on a global scale of dangerous en-route weather conditions for aviation be aligned to the developments within the METP WG-MISD. | (a) MET Project 1 of the IIM/SG to consider ASECNA ongoing activities related to the RHWAC for delibeartion. |  | In Progress |