Implementation status of the 2023/2024 Work Programme

| Task # | Task description | Target Dates | Lead | Status | Comments |
| --- | --- | --- | --- | --- | --- |
|  | Project PTCs Coordination Meetings | Quarterly | IIM/SG Chairperson | 50% completed | Two remaining coordination meetings |
|  | Reporting on Projects deliverables and implementation status of ASBU elements | Quarterly | IIM/SG PTCs | 50% completed |  |
|  | Contribute in the resolution of Air Navigation deficiencies | Quarterly | IIM/SG PTCs | Not reported |  |
|  | Seventh Meeting of APIRG IIM/SG (IIM/SG7) | Second week of July 2023 | IIM/SG Secretary | In progress |  |

IIM/SG Work Programme for 2024/2025

| Task # | Task description | Target Dates | Lead | Status | Comments |
| --- | --- | --- | --- | --- | --- |
|  | Project PTCs Q3 Coordination Meeting | Nov. 2024 | IIM/SG Chairperson | 50% completed | Two remaining coordination meetings |
|  | Project PTCs Q4 Coordination Meeting | Dec. 2024 | IIM/SG Chairperson | 50% completed |  |
|  | Contribute to the resolution of Air Navigation deficiencies | As required | IIM/SG PTCs | Not started |  |
|  | Project PTCs Quarterly Coordination Meetings | Quarterly, 2025 | IIM/SG Chairperson | Not started |  |
|  | Review and report on the implementation Status of ASBU elements | Quarterly, 2024, 2025 | IIM/SG PTCs | Ongoing |  |
|  | Review of AFI Air Navigation Plan | Quarterly, 2025 | IIM/SG PTCs | Not started |  |
|  | Report on Projects deliverables | Quarterly, 2025 | IIM/SG PTCs | Not started |  |
|  | Finalization and submission of project costing to APIRG through APCC | end of September 2024 | Secretariat and IIM/SG PTCs | Ongoing |  |
|  | AAO and IIM Subgroups Coordination Meeting | June 2025 | AAO/SG and IIM/SG Secretaries | Not started |  |
|  | IIM/SG8 Meeting | July 2025 | IIM/SG Secretary | Not started |  |