Appendix 1 : APIRG IIM/SG7 Meeting – Summary of Conclusions and Decision

| IIM/SG7 Decision 7/01: Establishment of the Flight and Flow – Information for Collaborative Environment (FF-ICE) Project |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That, to ensure a harmonized and timely implementation of FF-ICE in the AFI region, |  |  |  |  |
| What: | - The proposed Termes of References of the FF-ICE Task force are approved for coordination with the AAO Subgroup; - The IIM/SG to coordinate with the AAO/SG for endorsement of the proposed ToR by 30 October 2024; - The FF-ICE Task force to develop the FF-ICE Project document and submit it to the Secretariat for APIRG consideration through the APCC by 30 October 2024; - The FF-ICE Task force to conduct the awareness workshop called for by the APIRG Decision 26/17 by 28 February 2025. |  |  |  |  |
| Who: | - IIM/SG - The Secretariat - FF-ICE Task force, Secretariat - FF-ICE Task force |  |  |  |  |
| When: | b): 30 October 2024 - 30 October 2024, - 28 February 2025 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Metric 1: Project document submitted to APIRG Metric 2: Workshop conducted | Means to collect | Mean 1: Working paper Mean 2: State Letter …. |

| IIM/SG7 Decision 7/02: Selection of Experts to the AIM 4 and AIM 5 projects teams |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That, to set up the projects’ teams of AIM Project 4 and AIM Project 5, |  |  |  |  |
| What: | - The criteria for the selection of Experts provided in Appendix 8 are adopted, - States and Organizations to nominate Experts for both AIM 4 and AIM 5 Projects based on the agreed criteria by October 2024. |  |  |  |  |
| Who: | Secretariat |  |  |  |  |
| When: | 30 October 2024 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Criteria circulated | Means to collect data on the implementation of the conclusion /decision | State Letter |

| Draft Conclusion 7/03 : Conduct of the third volcanic ash exercise in the AFI Region |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That, to practice and develop inter-agency response to volcanic activity |  |  |  |  |
| What: | - The proposal of Kenya to lead the third volcanic ash exercise is endorsed - Kenya to direct and coordinate the third volcanic ash exercise in the AFI Region by 30 November 2025; and - ESAF and WACF Offices to facilitate the conduct of the volcanic ash exercise in the AFI Region by 30 November 2025. |  |  |  |  |
| Who: | - APIRG - Kenya - ESAF and WACAF Offices |  |  |  |  |
| When: | - and c): By 30 November 2025 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Metric 1: Approved volcanic ash exercise schedule Metric 2: Final Report of the third volcanic ash exercise | Means to collect | Mean 1: State Letters Mean 2: Coordination meetings |

| Draft Conclusion 7/04 : New SADIS API and WIFS API services |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That, to prepare for the upcoming SIGWX changes and ensure the use of the new IWXXM format SIGWX data sets |  |  |  |  |
| What: | - SADIS user States and Organizations to conduct awareness activities on the upcoming T+24 SIGWX changes effective on 26 November 2024 by sharing the SIGWX flyer or by directing them to https://www.metoffice.gov.uk/services/transport/aviation/regulated/wafs-2023 by end of December 2024; and - States and Organizations to develop plans to upgrade their systems to be able to visualize the higher resolution WAFS gridded data sets and new IWXXM SIGWX data sets and use the new SADIS API by November 2025. |  |  |  |  |
| Who: | - SADIS user States and Organizations - States and Organizations. |  |  |  |  |
| When: | - By end of December 2024 - By November 2025 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Metric 1: Number of States with capability SADIS API capabilities Metric 2: Conducted awareness activities | Means to collect | Mean 1: SL Mean 2: SL …. |

| Draft Conclusion 7/05: Preparation of the Air Navigation Services Summit |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That, to foster the preparation of the AFI Air Navigation Service Summit. |  |  |  |  |
| What: | - The AFI ANS Summit is postponed; and - The Secretariat to coordinate with key stakeholders the review of: - the ANS Summit related terms of references to ensure its alignment with the provisions of the APIRG Procedural Handbook; and - required activities for the effective conduct of the AFI Air Navigation Services Summit. |  |  |  |  |
| Who: | - APIRG - Secretariat. |  |  |  |  |
| When: | - b) by December 2025 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Metric 1: Established expert teams Metric 2: Deliverables for the Summit | Means to collect data | Mean 1: e-mails Mean 2: Online meetings …. |

| Draft Decision 7/06: Scope of the minimum reporting framework |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That, to ensure consistency of the minimum reporting areas, |  |  |  |  |
| What: | The list of minimum reporting areas shall be revised as appropriate by 31 December 2024 |  |  |  |  |
| Who: | APIRG |  |  |  |  |
| When: | 31 December 2024 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Metric 1: updated list of minimum reporting areas | Means to collect | APIRG Report |

| Draft Conclusion 7/07 : Revision of IIM Project membership |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That, to enhance the effectiveness of APIRG IIM Projects, |  |  |  |  |
| What: | - The Secretariat and the IIM Project Team Coordinators to consider qualified experts and revise project teams composition by 31 December 2024; - The Secretariat to notify States and Organizations the designation of their experts by 31 December 2024; - States and Organizations to ensure the effective participation of experts in projects’ activities and Subgroup meetings by 31 December 2024. |  |  |  |  |
| Who: | - Secretariat, IIM Project Team Coordinators - Secretariat - States, Organizations |  |  |  |  |
| When: | a), b) and c): 31 December 2024 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Metric 1: Revised project team composition Metric 2: Sensitization activities conducted | Means to collect | Mean 1: State letters Mean 2: Meetings with Project teams |

| Draft Decision 7/08 : Work Programme of APIRG IIM/SG for 2024/2025 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Why: | That to support the implementation of the Subgroup objectives, |  |  |  |  |
| What: | The Work Programme as provided in Appendix 16 is approved. |  |  |  |  |
| Who: | APIRG/27 meeting |  |  |  |  |
| When: | By November 2024 |  |  |  |  |
| Implementation following-up |  |  |  |  |  |
| Follow-up required | Yes ☒ No ☐ | Metrics | Metric 1: Approved Work Programme | Means to collect | Mean 1: APIRG/27 Meeting Mean 2: |