| MEETING REF. (APIRG/RA SG) | CONCLUSI ON/ DECISION | REF N° | TITLE OF CONCLUSION/DECIS ION | TEXT OF CONCLUSION/DECISION | ACTIVITY | DELIVERABLE | STATUS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IIMSG6 | Decision | 6/07 | Revision of the Terms of Reference of the IIM Sub-Group | That; To ensure that the functions and activities of the Sub-Group are consistently defined, the task force composed of Kenya, South Africa, Nigeria, and ASECNA to review Terms of Reference (ToR) of the IIM/SG and submit the revised ToR to the Chair and Vice-chair by 15 September 2023, for consideration and submission to APCC/8. | Kenya, South Africa, Nigeria, and ASECNA to review Terms of Reference (ToR) of the IIM/SG and submit the revised ToR to the Chair and Vice-chair by 15 September 2023. | Revised Terms of Reference (ToR) of the IIM/SG | Completed |
| IIMSG6 | Decision | 6/08 | Work Programme of APIRG IIM/SG for 2023/2024 | That; To achieve the APIRG IIM Sub-group objectives, the Work Programme as provided in Appendix 10 is approved. | Approval of the Work Programme of APIRG IIM/SG for 2023/2024 | Approved Work Programme | Completed |