Exercise-ATM

The ANSP of STATE WACAF developed and promulgated the ATM contingency plan without coordinating with neighboring States and airspace users leading to an inefficient contingency plan operationalization and unsafe operations. Furthermore, the Contingency plan was published without approval by the State’s CAA and the link to access it has not been forwarded to the ICAO Regional Office.

You are requested to:

# Exercise N°1: Notification of Deficiencies

| State | WACAF State English |  |
| --- | --- | --- |
| Minimum reporting area |  |  |
| Technical Area |  | ATM |
| Reference |  | [AFI/7, Rec. 5/2] [Annex 11] [PANS ATM Doc. Chap. 15.6] APIRG 21 CONC. 21/05 |
| Description |  | Developed and promulgated the ATM contingency plan without coordinating with neighboring States and airspace users |
| Deficiency 1 |  |  |
| Description |  | WACAF STATE ENGLISH has promulgated a contingency plan Without coordinating with neighboring States and airspace users leading to an inefficient contingency plan operationalization and unsafe operations. |
| Rational for non-elimination |  |  |
| Priority |  | U |
| Remarks |  | Without a well-defined and coordinated Contingency Plan,this can lead to uncoordinated and unsafe operation of aircraft during disruption of ATS within affected airspace(s). , the Contingency plan was published without approval by the State’s CAA and the link to access it has not been forwarded to the ICAO Regional Office. |

# Exercise N°2: Development and Submission of State Action Plan

| Corrective actions of Deficiency 1 |  |  |  |
| --- | --- | --- | --- |
| Actions | Responsible Bodies | Due date | Remarks |
| Coordinate with all concern states and airspace users before promulgation of contingency | State WACAF ANSP | 25/04/2024 | Senegal, Guinea Bissau, Gambia |
| Discuss and agree on measures for the contingency | State WACAF ANSP, neighboring States, and CAA | 10/05/2024 | To ensure harmonized operation whenever the cintingency is implemented |
| Send the draft contingency plan to ICAO Regional office for review | State WACAF CAA | 17/05/2024 | To ensure compliance with international standards |
| Request approval of the contingency from CAA | State WACAF ANSP | 24/05/2024 | To ensure compliance with the national regulations |
| Approve contingency plan | State WACAF CAA | 30/05/2024 |  |
| Promulgate approved contingency plan | State WACAF ANSP | 07/06/2024 |  |
| Share the link to the Contingency plan with the Regional Office | State WACAF CAA | 07/06/2024 |  |

# Exercise N°3: Implementation of the action Plan and provision of evidence

# Exercise N°4: Development and Submission of APIRG Action plan

# Exercise N°5 : Implementation of Action plan and Submission of evidences

# Exercise N°6: Closing of deficiencies