Exercice

Un crew captain at arrival reported on inconstancy of the homing figure provided by VOR SX 114.6 MHZ from the new station of Ory (2°23’65 W, 3°34’87N) distant of 50NM from the station of Badly located beyond the border with Neighborland State and operating on the same freqiuency.

The dysfunction is due to severe interference in the overlapping coverage of the two Stations.

# Exercise N°1: Notification of Deficiencies

| State | WACAF State English |  |
| --- | --- | --- |
| Minimum reporting area |  |  |
| Technical Area |  | CNS |
| Reference |  | AFI 7, Rec. 10/2 |
| Description |  | Geographical separation criteria for VOR and /or VOR/DME installations in the AFI Region |
| Deficiency 1 |  |  |
| Description |  | Inconstancy of the homing figure provided by VOR SX 114.6 MHZ from the new station of Ory (2°23’65 W, 3°34’87N) distant of 50NM from the station of Badly located beyond the border with Neighborland State and operating on the same frequency. |
| Rational for non-elimination |  |  |
| Priority |  | U |
| Remarks |  | Interference due to overlapping which would lead to misguidance in pilots homing on the targeted VOR or Aerodrome |

# Exercise N°2: Development and Submission of State Action Plan

| Corrective actions of Deficiency 1 |  |  |  |
| --- | --- | --- | --- |
| Actions | Responsible Bodies | Due date | Remarks |
| Issue a NOTAM | ANSP Badly, WACAF State English AIM Office | For immediate release | Caution on arrival at Aerodrome Badly |
| Turn off VOR Ory (2°23’65 W, 3°34’87N) | ANSP Badly | After publication of NOTAM |  |
| Notify Regional Office through the state for advice | ANSP Badly, WACAF State English CAA | Immediate | To expect feedback in two weeks period |
| Contact installer of Ory on interference issues | ANSP Badly | Immediate | Within one week |
| Discuss and agree on terms of reference for the relocation of VOR Ory | ANSP Badly, Installer | Immediate | Within one week |
| Reloccate VOR Ory | Installer | In one month after agreement of TOR | Monitor NOTAM and advice airmen to caution on use of Badly Airspace |
| Flight check VOR Ory | ANSP Badly, Installer | One day |  |
| Issue NOTAM on serviceability of VOR Ory | ANSP, WACAF State English AIM Office | Immediate |  |

# Exercise N°3: Implementation of the action Plan and provision of evidence

# Exercise N°4: Development and Submission of APIRG Action plan

# Exercise N°5 : Implementation of Action plan and Submission of evidences

# Exercise N°6: Closing of deficiencies